|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Eighth Meeting (Morning 14/02/2014) | | | | | |
| 18/02/2014 | | 11:15 am – 12:00 pm | | Room 101 | |
| Note taker | TanMV | | | | |
| Attendees | KhanhKT, PhongBV, NghiaHD, TuanTL | | | | |
| Review old task | | | | | |
| 11:15 am | All | | | | |
| Discussion |  | | | | |
| Review Old Task | | | | | |
| Conclusions |  | | | | |
| * Continue coding to meet the deadline | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| Recognition and detect traffic sign | | | TanMV | |  |
| Mobile application. (Complete search manually) | | | PhongBV | | 21/02/2014 |
| Import traffic signs from file and search manually (Web service) | | | NghiaHD | | 21/02/2014 |
| Import traffic signs from file (Website) | | | TuanTL | | 21/02/2014 |
| Discussion about report 4 | | | | | |
| 11:40 am | All | | | | |
| Discussion |  | | | | |
| Discussion about report 4 | | | | | |
| Conclusions |  | | | | |
| * Complete document about sequence diagram (core flow), architecture and class diagram (concept) | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| Sequence diagram, architecture | | | TanMV | | 21/02/2014 |
| Class diagram | | | NghiaHD | | 21/02/2014 |