**MINISTRY OF EDUCATION AND TRAINING**

**FPT UNIVERSITY**

Capstone Project Document

The Traffic Sign Recognition and Training

|  |  |
| --- | --- |
| **Group 2** | |
| **Group member** | Mai Văn Tân – Team Leader – SE90061  Bùi Việt Phong – Team Member - SE60747  Hồ Đắc Nghĩa – Team Member - SE60628  Trần Lê Tuấn – Team Member - 60350 |
| **Supervisor** | Mr. Kiều Trọng Khánh |
| **Ext. Supervisor** | N/A |
| **Capstone Project code** | TSRT |

-Ho Chi Minh City, 01/2014-

*This page is intentionally left blank*

***ACKNOWLEDGEMENTS***

# Table of Contents

[**Table of Contents 4**](#_Toc367813642)

[**List of Tables 5**](#_Toc367813643)

[**List of Figures 6**](#_Toc367813644)

[**Definitions, Acronyms, and Abbreviations 6**](#_Toc367813645)

[Report No.2 Software Project Management Plan 7](#_Toc367813646)

[1. Problem Definition 7](#_Toc367813647)

[1.1 Name of this Capstone Project 7](#_Toc367813648)

[1.2 Problem Abstract 7](#_Toc367813649)

[1.3 Project Overview 7](#_Toc367813650)

[2. Project organization 9](#_Toc367813651)

[2.1 Software Process Model 9](#_Toc367813652)

[2.2 Roles and responsibilities 10](#_Toc367813653)

[2.3 Tools and Techniques 11](#_Toc367813654)

[3. Project Management Plan 12](#_Toc367813655)

[3.1 Iteration 12](#_Toc367813656)

[3.2 Iteration Detail 13](#_Toc367813657)

[3.3 All Meeting Minutes 17](#_Toc367813658)

[4. Coding Convention 17](#_Toc367813659)

# List of Tables

[Table 1: Hardware Requirement for Server 9](#_Toc367717500)

[Table 2: Hardware Requirement for Mobile App 9](#_Toc367717501)

[Table 3: Roles and Responsibility Details 11](#_Toc367717502)

[Table 4: Iteration 13](#_Toc367717503)

[Table 5: Phase 1: Preliminary Investigation or Analysis 13](#_Toc367717504)

[Table 6: Phase 2: Face Detect & Recognize 14](#_Toc367717505)

[Table 7: Phase 3: Student Management 15](#_Toc367717506)

[Table 8: Phase 4: Roll Call Management 15](#_Toc367717507)

[Table 9: Phase 5: Web Service Implement 16](#_Toc367717508)

[Table 10: Phase 6: Attendance Checking 16](#_Toc367717509)

[Table 11: Phase 7: Attendance Report 17](#_Toc367717510)

# List of Figures

[Figure 1: Agile Development Model 10](#_Toc367717511)

# Definitions, Acronyms, and Abbreviations

|  |  |
| --- | --- |
| RSM | Roll System Mobile |
| Face Detection | **Face detection** is a computer technology that determines the locations and sizes of human faces in arbitrary (digital) images. It detects facial features and ignores anything else, such as buildings, trees and bodies.  <http://en.wikipedia.org/wiki/Face_detection> |
| Face Recognition | Face recognition is the task of identifying an already detected object as a **KNOWN or UNKNOWN face**, and in more advanced cases, **telling EXACTLY WHO'S face it is**! |

# Report No.2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

The roll system using mobile device (RSM)

### Problem Abstract

Roll system was known with HPLite32, SimplePass of HP fingerpint system; roll system with ID card using by almost corporation or company around the world; the system face identify by Uniqul – Finland publish on 7/15/2013 or LogonSmart by Asus. Today, the trend machines replace humans in the hard work or the work does not require high intelligence became popular. So roll system face recognition becomes ever more necessary. The number of students in a university as well as the number of employees in large corporations in Vietnam is increasing dramatically, which means that the system should have professional roll with accuracy high.

### Project Overview

#### The Current System

Below are some current roll call systems:

* By manual: This system is widely used in school, university. The instructor will call the name of each student, check the absent, then submit the result to log system.

+ Advantage: Simple to implement, cheap.

+ Disadvantage: The roll call take 3-5 minutes, take effort of instructor, wrong roll call.

* Using ID card: This system is usually used in corporations. Each employee has a card. The card will be read by a card reader to check the attendance of the employee.

+ Advantage: High accuracy, not take much effort to check attendance.

+ Disadvantage: High cost (ID Card, Card Reader). Risk of ID card lending, missing.

* Using fingerprint: This system is currently used in FPT University. 15 minutes before and after a studying session, the student must show his fingerprint to a machine to take attendance.

+ Advantage: Quickly. No effort must be made from instructor.

+ Disadvantage: Cost of fingerprint reading machine. Risk of machine error. The student checks the attendance but not go to class.

* Using camera + face recognition: This system is just in experimental stage. Each classroom has a camera. At the beginning of the studying session, the instructor uses the computer, connect to the camera and take picture of classroom. The system will recognize the student in the picture; write to roll call log system.

+ Advantage: Quickly. The entire class picture can be stored as log.

+ Disadvantage: High cost (Camera cost). Face recognition not to accuracy.

#### The Proposed System

* Develop a recognition system that support auto detect and recognize traffic sign using smartphone’s camera.
* Support more information about the traffic sign: penalty fee, view history.
* Support user learn traffic sign.

##### Web

* Admin can setup system, manage account

##### Mobile

* The instructor can view info about: What course they are teaching. Roll Call and student lists of these classes.
* The instructor will use the mobile application to take a picture.
* The mobile shows the list of student present in class, notify the instructor if absent rate is high.
* The instructor can re-check attendance manually.
* The system will alert stranger.

#### Boundaries of the System

* The system is intended for almost Vietnam’s land traffic sign.
* Using in normal weather condition (sunny, cloudy, ……..) and traffic sign must be in good state (In original shape, isn’t covered by other objects,..)
* The system is intended for learning purpose only.
* The language of the system is Vietnamese
* The complete product includes:

+ The website, for admin, staff, user and guest to interactive with the system.

* + Mobile Application for user and guest.
* + All the process involved document.

#### Development Environment

##### Hardware requirements

**For server**

|  |  |  |
| --- | --- | --- |
| Windows | Minimum Requirements | Recommended |
| Internet Connection | 4Mbps | 8 Mbps |
| Operating System | Ubuntu 12 | Ubuntu 13.x |
| Computer Processor | Intel® Core 2 Duo | Intel® Core(TM) i5 CPU , M 460 @ 2.53GHz |
| Computer Memory | 1GB RAM | 3GB or more |

Table 1: Hardware Requirement for Server

**For Web User**

|  |  |  |
| --- | --- | --- |
| Web | Minimum Requirements | Recommended |
| Internet Connection | 2Mbps | 4Mbps |
| Web Browser | Chrome 20 | Chrome 31 |

Table 2: Hardware Requirement for Web User

**For Mobile User**

|  |  |  |
| --- | --- | --- |
| Mobile | Minimum Requirements | Recommended |
| Internet Connection | 2Mbps | 4Mbps |
| Operating System | Android 4.0 or later version | Android 4.4 |
| Hardware | Touchscreen, Camera 3.0 MP or above | Touchscreen, Camera 5.0 MP or above |
| Memory | 512 MB or more | 1 GB or more |

Table 3: Hardware Requirement for Mobile User

##### Software requirements

* Microsoft Windows 7 Service Pack 1, Ubuntu 13: operating system and platform for development.
* MySql……
* StarUML: used to create models and diagrams
* Skype: used for communication and meeting
* Visual Studio 2012: used to implement recognition module.
* Eclipse Juno 4.4, Android SDK 22.0.5, ADT 22.0.5 & JDK 7u25: used to implement mobile application.
* Google Code & TortoiseSVN: used for source control.

## Project organization

### Software Process Model

Project is developed under agile model.



Figure 1: Agile Development Model

For more information: <http://www.indicthreads.com/1439/quick-introduction-to-agile-software-development/>

(Owner: IndicThreads.com. Online Software Developer Magazine and Conferences)

### Roles and responsibilities

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Full name** | **Role in Group** | **Responsibilities** |
| **1** | Kiều Trọng Khánh | Project manager | * Specify user requirement * Control the development process * Give out technique and business analysis support |
| **2** | Mai Văn Tân | Team Leader, BA, DEV, Tester | * Managing process * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |
| **3** | Bùi Việt Phong | Team Member, BA, DEV, Tester | * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |
| **4** | Hồ Đắc Nghĩa | Team Member, BA, DEV, Tester | * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |
| **5** | Trần Lê Tuấn | Team Member, BA, DEV, Tester | * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |

Table 4: Roles and Responsibility Details

### Tools and Techniques

- Front-end technologies: HTML5, CSS3, JavaScript, jQuery, AJAX.

- Back-end: Website: MVC3

- Web Service: Mobile App: Android - Java.

- Web Server: Tomcat 7.0.

- Database Management System: MySql

## Project Management Plan

### Iteration

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Phase**  **/Iteration** | **Description** | **Deliverables** | **Resource needed** | **Dependencies and Constrains** | **Risks** |
| **Preliminary Investigation or Analysis** | - Study similar existing systems.  -Identify and clarify requirements for the system in general. | -Introduction of proposed system.  -Main functions.  -Project Iteration Plan. | 30 man-days | N/A | Project may  not be feasible  for developing  because lack of technologies  and/or data |
| **Face Detect & Recognize** | -Studying face detect, face recognize algorithm & library.  -Find a solution, optimize for higher performance and accuracy. | -Face Detect and Recognize System (On Web Site and Web Service) | 25 man-days | N/A | Lack of experience.  The implemented algorithm is not the best.  Lack of test data |
| **Student management** | -Manage subject, student images/information. | -Student management function | 20 man-days | Depend on “**Face Detect & Recognize”** |  |
| **Roll call management** | -Create the roll call list, based on the information of student, instructor, class and course . | -Roll call management function | 30 man-days | N/A | Lack of experience.  Not have a clear understanding about business process. |
| **Web Service Implement** | -Create and deploy the web service on server. Provide RestFul service. | -Running WCF Web Service | 25 man-days | Depend on “**Roll call management”** | Lack of experience on making and deploying web service. |
| **Attendance checking** | -Instructor use mobile app to take picture, use picture for attendance checking. | -Android App with attendance checking function | 20 man-days | Depend on “**Web Service Implement”** | Lack of experience on Android development, transfer file between Android and WCF.  No Android device available for testing. |
| **Attendance report** | -Students can view their own attendance rate.  -Instructor and admin can view reports. | -Attendance report function. | 15 man-days | N/A | Lack of experience of making report. |

Table 4: Iteration

### Iteration Detail

#### Phase 1: Preliminary Investigation or Analysis

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying and studying existing systems** | Find which systems currently provide similar service, their strengths and weakness. | HuyNQ, HoangPH, BinhNT |
| **2. Identifying and clarifying main functions.** | Define which main functions system should provide. | HuyNQ, HoangPH, BinhNT |
| **3. Introduction.** | Complete Introduction Report. | HoangPH |
| **4. Project Management**  **Plan.** | Prepare Project  Management Plan. | HoangPH |
| **5. Website Prototype.** | Build a prototype of proposed system (Website). | HuyNQ, HoangPH |
| **6. Mobile Prototype.** | Build a prototype of proposed system (Mobile App). | BinhNT, HoangPH |
| **7. Design ER diagram.** | Design ER diagram. | HoangPH, HuyNQ, BinhNT |

Table 5: Phase 1: Preliminary Investigation or Analysis

#### Phase 2: Face Detect & Recognize

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying Requirement and Planning** | Which feature this function  should have and how to  implement. | HoangPH |
| **2. Studying Face Detection & Recognition Algorithm** | Studying algorithm, implement by using library EmguCV. | HoangPH |
| **3. Extract Face from Image** | Find the faces in images, extract them for later use | HoangPH |
| **4. Recognize Face** | From the input face, find out who the face belong to | HoangPH |
| **5. Optimize** | Optimize the implement for more performance and accuracy | HoangPH |
| **6. Implement GUI** | Create the interface for extracting and storing face | HoangPH |
| **7. Testing** | Test system behavior and  performance  Test user behavior and  performance | HoangPH, HuyNQ, BinhNT, DatDM |
| **8. Document** | Adding SRS, SDD,  Installation Guide, Manual  Guide | HoangPH, HuyNQ, BinhNT, DatDM |

Table 6: Phase 2: Face Detect & Recognize

#### Phase 3: Student Management

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying Requirement and Planning** | Which feature this function  should have and how to  implement. | HoangPH, HuyNQ, BinhNT, DatDM |
| **2. Design ER Diagram** | Design ER Diagram | HoangPH, HuyNQ, BinhNT, DatDM |
| **3. Manage Student** | Allow staff to add/edit/active/inactive student  Allow staff to import student list from excel file. | HuyNQ |
| **4. Manage Student Face** | Each student has a training set, which contains 8-20 faces.  Allow admin to add, edit images in this training set. | HuyNQ, HoangPH |
| **5. Implement GUI** | Create the interface for managing student info | HuyNQ, HoangNQ |
| **6. Testing** | Test system behavior and  performance  Test user behavior and  performance | HoangPH, HuyNQ, BinhNT, DatDM |
| **7. Document** | Adding SRS, SDD,  Installation Guide, Manual  Guide | HoangPH, HuyNQ, BinhNT, DatDM |

Table 7: Phase 3: Student Management

#### Phase 4: Roll Call Management

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying Requirement and Planning** | Which feature this function  should have and how to  implement. | HoangPH, HuyNQ, BinhNT, DatDM |
| **2. Manage Instructor** | Allow staff to add/edit instructor | DatDM |
| **3. Manage Course** | Allow staff to add/edit/active/inactive course | DatDM |
| **4. Manage Class** | Allow staff to add/edit/active/inactive course.  Assign student to class | HuyNQ |
| **5. Manage Roll Call** | Allow staff to create/edit/delete roll call.  Each roll call contain info: The instructor, the student list, the course, time, begin – end date | HuyNQ, HoangPH |
| **6. User Profile** | Instructor or student accounts will be created by system.  Instructor or student can log in to change their profile, password | HuyNQ |
| **7. Implement GUI** | Create the interface for managing roll call | HuyNQ, BinhNT, HoangPH |
| **8. Testing** | Test system behavior and  performance  Test user behavior and  performance | HoangPH, HuyNQ, BinhNT, DatDM |
| **9. Document** | Adding SRS, SDD,  Installation Guide, Manual  Guide | HoangPH, HuyNQ, BinhNT, DatDM |

Table 8: Phase 4: Roll Call Management

#### Phase 5: Web Service Implement

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying Requirement and Planning** | Which feature this function  should have and how to  implement. | HoangPH, HuyNQ, BinhNT, DatDM |
| **2. Studying WCF** | Studying the create and using of WCF | HuyNQ |
| **3. Instructor Login** | Check the input id and password from mobile to login instructor | HuyNQ |
| **4. Get Instructor Info, Roll Call List** | Based on the instructor’s id, show to current roll call list | HuyNQ |
| **5. Face Recognize From Android Camera** | Studying about transferring image files between Android and WCF  Transfer the result back to Mobile for showing | HuyNQ, BinhNT |
| **6. Testing** | Test system behavior and  performance  Test user behavior and  performance | HoangPH, HuyNQ, BinhNT, DatDM |
| **7. Document** | Adding SRS, SDD,  Installation Guide, Manual  Guide | HoangPH, HuyNQ, BinhNT, DatDM |

Table 9: Phase 5: Web Service Implement

#### Phase 6: Attendance Checking

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying Requirement and Planning** | Which feature this function  should have and how to  implement. | HoangPH, HuyNQ, BinhNT, DatDM |
| **2. Getting Image From Mobile, sending to Web Service** | Allow instructor to take picture of class, use picture for checking attendance | BinhNT |
| **3. Confirm result, re-check attendance manually** | Allow instructor to confirm and re-check attendance | BinhNT |
| **4. Stranger Alert** | Alert when detect stranger | BinhNT |
| **5. Implement Mobile App** | Create the Android App for instructor to User | BinhNT, HuyNQ, HoangNQ |
| **6. Testing** | Test system behavior and  performance  Test user behavior and  performance | HoangPH, HuyNQ, BinhNT, DatDM |
| **7. Document** | Adding SRS, SDD,  Installation Guide, Manual  Guide | HoangPH, HuyNQ, BinhNT, DatDM |

Table 10: Phase 6: Attendance Checking

#### Phase 7: Attendance Report

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Author** |
| **1. Identifying Requirement and Planning.** | Which feature this function  should have and how to  implement. | HoangPH, HuyNQ, BinhNT, DatDM |
| **2. Report attendance of a course** | System will make report about the attendance of a course | HoangPH |
| **3. Report attendance of a student** | System will make report about the attendance of a student | HoangPH |
| **4. Report attendance of a block** | System will make report about the attendance of all class in a block | HuyNQ |
| **5. Report attendance of a semester** | System will make report about the attendance of all class in a semester | HuyNQ |
| **6. Export Report** | Admin can export report to Excel file | HuyNQ |
| **7. Testing** | Test system behavior and  performance  Test user behavior and  performance | HoangPH, HuyNQ, BinhNT, DatDM |
| **8. Document** | Adding SRS, SDD,  Installation Guide, Manual  Guide | HoangPH, HuyNQ, BinhNT, DatDM |

Table 11: Phase 7: Attendance Report

### All Meeting Minutes

Refer to Meeting Minutes folder.

## Coding Convention

Java: Using to develop Android App, website and Web service.

Summary:

* Naming Convention.
* Indentation.
* Declaration.
* Code Examples

Follow “Code Conventions for the Java TM Programming Language, by Sun Microsystems, rev April 20, 1999”.

C++ Using to develop website and web service.

Summary:

* Naming Convention.
* Layout Convention.
* Commenting Convention.
* Language Guidelines

Using C# Code Convention From:

<http://msdn.microsoft.com/en-us/library/vstudio/ff926074.aspx>