|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sixth Meeting (Morning 24/01/2014) | | | | | |
| 21/01/2014 | | 11:15 am – 12:00 pm | | Room 308 | |
| Note taker | PhongBV | | | | |
| Attendees | KhanhKT, PhongBV,NghiaHD, TuanTL | | | | |
| Review report 2 | | | | | |
| 11:15 am | All | | | | |
| Discussion |  | | | | |
| Review coding convention in report 2 | | | | | |
| Conclusions |  | | | | |
| Approve report 2 | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| None | | |  | |  |
| Review report 3 | | | | | |
| 11:20 am | All | | | | |
| Discussion |  | | | | |
| Review usecase in report 3 | | | | | |
| Conclusions |  | | | | |
| * Fix usecase: add business rule, fix another mistakes. | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| Use Case (Specification) | | | TanMV, PhongBV, NghiaHD, TuanTL | | 11/02/2014 |
| Discussion about task in Tet holiday | | | | | |
| 11:20 am | All | | | | |
| Discussion |  | | | | |
| Discussion about tasks. | | | | | |
| Conclusions |  | | | | |
| * Task divide in action items below. | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| Recognition and detect traffic sign | | | TanMV | |  |
| Mobile application. (Complete search manually) | | | PhongBV | | 11/02/2014 |
| Import traffic signs from file and search manually (Web service) | | | NghiaHD | | 11/02/2014 |
| Import traffic signs from file (Website) | | | TuanTL | | 11/02/2014 |