|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Seventh Meeting (Morning 11/02/2014) | | | | | |
| 11/02/2014 | | 11:15 am – 12:00 pm | | Room 308 | |
| Note taker | NghiaHD | | | | |
| Attendees | KhanhKT, PhongBV,NghiaHD | | | | |
| Review report 3 | | | | | |
| 11:20 am | All | | | | |
| Discussion |  | | | | |
| Review usecase in report 3 | | | | | |
| Conclusions |  | | | | |
| * Fix usecase: View Report(Alternative) - Delete Report Function: Rename or Remove this function - Make stastic function: add Business Rule | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| Use Case (Specification) | | | TanMV, PhongBV, NghiaHD, TuanTL | | 14/02/2014 |
| Discussion about task | | | | | |
| 11:20 am | All | | | | |
| Discussion |  | | | | |
| Discussion about tasks. | | | | | |
| Conclusions |  | | | | |
| * Task divide in action items below. | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| Recognition and detect traffic sign | | | TanMV | |  |
| Mobile application. (Complete search manually) | | | PhongBV | | 14/02/2014 |
| Import traffic signs from file and search manually (Web service) | | | NghiaHD | | 14/02/2014 |
| Import traffic signs from file (Website) | | | TuanTL | | 14/02/2014 |